## Slide 1
Zowe Community 20PI4 Squad Focus

## Slide 2
Notes
Before this presentation ZLC will present Zowe achievements from last PI and context/vision at a hill-level for the upcoming PI
Following this presentation, the squads will disperse into breakouts to plan their PI in more detail

## Slide 3
Agenda
Zowe Explorer Squad Focus
Zowe API Mediation Layer Squad Focus
Zowe CLI Squad Focus
System Squad Focus
Zowe Onboarding Squad Focus
Zowe Doc Squad Focus

## Slide 4
Zowe Explorer Squad Focus
Zachariah Mullen (Scrum Master)
Fernando Rijo Cedeno (Squad Lead)
Objectives

## Slide 5
Explorer – Extenders Conformance Criteria
Continue work on extensibility API and conformance rules #837
  Refactor api code (profile loading, secure creds init, remove UI code)
  API governance for Zowe committers (explore automation: e.g. search for the string “zosmf”, perhaps via ESLint)
Code formatting and linting #438
Ensure consistency for extenders
  MVS functionality for FTP Package #1027
  Test automation for FTP package #1028

## Slide 6
Explorer – Improve User Experience
Profile manager development #423
Profile type annotation #1025
Filter partitioned data sets by pattern #868
Refactor profile APIs (Profiles.ts) to address significant issues #1000
  Empty fields in profiles (user and password) bug
  First profile not created as default (Impacts CLI users)
Filter partitioned datasets by pattern #868
Allow for multiple selection and deletion of jobs, members etc. #224

## Slide 7
API Mediation Layer Squad Focus
Elliot Jalley

## Slide 8
Feature 1 – continued from 20PI3
x.509 client certificate authentication support for API Mediation Layer
(in support of SECURITY theme)
As a system admin / security admin, I want to allow Zowe users and client applications (such as Zowe clients and custom applications) to authenticate with Zowe API ML using client certificates (x.509).
Deliverable: Zowe API ML can validate client certificates by using ESM to map the certificate with the user mainframe identity and issue a JWT.
Notes: Notes:
x.509 is one of the industry standard ways of authenticating to backend services
Zowe Client apps will need to be updated to support client certs
Customer apps may have their own way of supporting client certs
Secured API for ZSS.
Support needed from Web UI + help for merge (PR)
Support needed from System Squad; introducing new user with certain privileges that impacts install / uninstall scripts

## Slide 9
Feature 2
Support for high availability / sysplex distributor in API Mediation Layer
(in support of RESILIENCE theme)
As an API consumer, I’m able to rely on API routing by Zowe API ML with an expectation of 24/7 SLA.
Deliverable: The usage of Dynamic Virtual IP Address (DVIPA) will ensure that if an instance of Gateway and/or Discovery fails on one system (LPAR1), the other system (LPAR2) continues to provide service functionality through a sysplex distributor.
Notes: Config, Doc, testing for CICD squad.

## Slide 10
Feature 3
API versioning support reflected in the Zowe API ML Catalog #844
The API ML gateway now offers the ability to use multiple versions of an API at the same time. This objective will see this reflected in the Catalog so that it displays the major API versions of a service.
Deliverable:
API Catalog displays the major API versions of a service. The recommended version from the service owner is shown by default.

## Slide 11
Feature 4
Metrics Dashboard for ML Services #820
Allow Tyler, the Zowe API ML administrator, to track the health and performance of the API ML.
Deliverable:
A Minimum Viable Product that
Displays HTTP request information, such as traffic load, number of requests, request rate, error rate, etc. for each endpoint
Displays system information such as CPU usage, memory usage, etc. for the core API ML services (Discovery, Gateway, and API Catalog)
Enables custom integrations for system information collection
Make metrics collection optional based on startup configuration
Notes: The initial Metrics Service will include basic monitoring information and features, relying heavily on pre-configuration given by Netflix Hystrix and Turbine. As the service is implemented and matures, further features could be added that allow for more customization.
This dashboard should have interactions available to fine-tune what metrics are shown.
The dashboard should be as implementation-agnostic as possible, so administrators can plug-in any data tracker solution they desire to be output on the dashboard.
Solution Implementation Options
Create a new, custom dashboard utilizing a new service that coordinates metrics collection.
Integrate a metrics dashboard into the API Catalog Service, adding metrics coordination to the API Catalog Service.
Integrate a metrics dashboard into the Discovery Service, adding metrics coordination to the Discovery Service.

## Slide 12
Feature 5 - STRETCH
Zowe API ML as a standalone component #856
Accelerate adoption of Zowe by enabling and documenting the easy installation & configuration of the Zowe APIML as a stand alone component.
Deliverable:
Offer the post-install configuration and deployment of the API ML as a standalone component (from the current smpe package).

## Slide 13
Dependencies
WebUI Squad and Zowe Launcher / zLauncher for:
Support for high availability / sysplex distributor in API Mediation Layer
(HA: Componentize start script per APIML service#862)
Zowe API ML as a standalone component #856

## Slide 14
Zowe CLI Squad Focus
Michael Bauer

## Slide 15
Zowe CLI Squad
Validate Zowe CLI on Node v14. Node v14 becomes LTS on 10/27.
Project based CLI profiles. Implement design determined in https://github.com/zowe/zowe-cli/issues/749 to allow for a single profile that stores information commonly needed for core + plug-ins. The goal is to allow for users to more easily store profiles in source control, share profiles with others, and update profile settings.
Validate daemon mode PoC (https://github.com/zowe/zowe-cli/pull/825). The goal is to improve Zowe CLI performance for all commands. Local command operations like help should take less than one second to run.

## Slide 16
Zowe CLI Squad
Address growing number of community enhancement requests
Ensure successful installation and use of the Zowe CLI in environments with proxies.
Allow for recently run commands to be easily recalled.
Ensure Zowe CLI functions properly in a CodeReady Workspace.
Notes: Notes: Address growing number of community enhancement requests
  zowe zos-files copy data-set : no replace option #808
  Question : how to "nullify" an option in a profile #797
  copy data-set option should have replace option and list of members #789
  Create PDS member option to zowe zos-files create data-set- function #773
  LIKE parameter for zowe zos-files create data-set-* #771
  Enable use of a pattern to restrict what member names are returned from listing of PDS members #810
  Support the IBM z/OSMF header that allows record (support for VB binary) #539
Ensure successful installation of the Zowe CLI in environments with proxies. Provide guidance on installing from public NPM via proxy but also suggest installing from the local package hosted on zowe.org as an alternative. Also, address issue with using CLI to access mainframe environment over http proxy: https://github.com/zowe/zowe-cli/issues/498
Allow for recently run commands to be easily recalled. Recalling commands today tends to be difficult especially when switching terminals and mistyping commands is common.
Ensure Zowe CLI functions properly in a CodeReady Workspace. Open question: would IBM be able to provide a CodeReady Workspace to the community that the squad could leverage to validate Zowe CLI (possible Zowe Explorer in the future?)

## Slide 17
System Squad Focus
Mark Ackert, Jack Jia, Robbie Avill

## Slide 18
Feature List
Performance Testing
High Availability Implementation
  Zowe Launcher
Automation and Infrastructure
  Pipeline Improvements
  Automated testing catch-up
  Open Infrastructure Enhancement

## Slide 19
Dependencies
As the High Availability Theme is moving to implementation stage, we will need support from other squads like in PI3:
  API ML Squad – Caching API, APIML packaging, certificates, etc
  Web UI Squad – Zowe Launcher, ZSS/ZIS improvements
  Docs Squad – improve documentation
Risks in Infrastructure
  We don’t have open infrastructure w/ Sysplex to test HA Zowe deployments on Sysplex.
    Mitigation: In-house Infrastructure
  Will rely on Broadcom’s experts and supports to verify deployment on Sysplex with ACF2 and Top Secret.

## Slide 20
Performance - Enhance Test Coverage
Epic: Zowe Performance Test - Stage 2 - Enhance Test Coverage (2020PI4)
Finalize primary and component-level test suites Continue item from PI3
  Create primary performance test suite
  Create dedicated performance test suite for APIML
  Create dedicated performance test suite for Explorer APIs
  Create dedicated performance test suite for Desktop
Performance test infrastructure capabilities:
  Create dummy server for APIML testing
  Run Metrics Server off-zOS
  Add ability to test performance of different endpoints in parallel
  Validate test report with other methods
Notes: Notes:
x.509 is one of the industry standard ways of authenticating to backend services
Zowe Client apps will need to be updated to support client certs
Customer apps may have their own way of supporting client certs

## Slide 21
High Availability – New Components & Sysplex
Epic – High Availability
Create Caching API with VSAM support
Implement and integrate Zowe Launcher (Stage 1)
  Stage 2 TBD (compatibility concerns, more research needed)
Starting Zowe HA on Sysplex
  Verify and document z/OSMF on Sysplex configuration (shared SAF user registry
  Document how to configure port sharing and D-DIVPA for API Gateway
  Verify and document requirement on shared USS file system, and shared VSAM data set
  Test and implement ARM policy
  Validate Apiml & zOSMF HA with ACF2 and Top Secret Enabled Sysplex
  Verify how CLI works with Sysplex
Notes: Notes:
x.509 is one of the industry standard ways of authenticating to backend services
Zowe Client apps will need to be updated to support client certs
Customer apps may have their own way of supporting client certs

## Slide 22
High Availability – Existing Components & Certificates
Preparing Zowe and Components for HA
  Break down apiml package into 3 individual components
  Define manifest file for Zowe packages to simplify Zowe Launcher configurations
  Add new configuration entries in instance.env to support multiple instances of components
  Automatically configure ARM policy for Zowe Launcher
  Improve lifecycle start.sh to properly trap termination signals and kill child processes
  Change ZSS to be registered under API Discovery Service
Certificate Configuration Improvement
  Add flexibility to define certificate for internal and external usage
  Allow to define multiple domains / IPs as Subject Alternative Name (SAN) when storing certificate(s) in Keyring
Notes: Notes:
x.509 is one of the industry standard ways of authenticating to backend services
Zowe Client apps will need to be updated to support client certs
Customer apps may have their own way of supporting client certs

## Slide 23
Automation
Extension Installation – Story
  Create extension installation script
  Create new Ansible playbook to install extension
  Create new test cases which will validate extension installation
Pipeline iteration and enhancement
  Fix reporting of false positives in nightly builds and new RC pipeline build
    Investigate applying this to GA pipeline
  Research possibilities for automating update of manifest.json
    Automate repetitive actions between releases
Testing Catch-up
  Research and improve keyrings / uss certificates test cases
  Migrate zlux and apiml component testing into open source
  Add more ACF2 and TSS test cases for Zowe installation
Notes: Notes:
x.509 is one of the industry standard ways of authenticating to backend services
Zowe Client apps will need to be updated to support client certs
Customer apps may have their own way of supporting client certs

## Slide 24
Infrastructure
Problem: monitoring is in place for some infrastructure, and performance analysis is lacking
  Use “Zabbix” tool stand up monitoring infrastructure, which will let us measure performance and catch potential issues before builds or systems start failing
    Marist infrastructure
    Wash
    River
    Jayne
Add CICS, IMS, MQ and DB2 to Open Infrastructure
  Lets Zowe CLI plugins, and any other component within Zowe which requires these products to run integration tests
Notes: Notes:
x.509 is one of the industry standard ways of authenticating to backend services
Zowe Client apps will need to be updated to support client certs
Customer apps may have their own way of supporting client certs

## Slide 25
Zowe Onboarding Squad Focus
Rose Sakach

## Slide 26
Zowe Onboarding Squad
Conformance Process Maturity
  Develop a process for updating the Conformance Criteria for all components during ACTIVE LTS, Resolve the incremental Badge debate, and research App-Store
    Implement ACTIVE LTS Conformance Criteria Update process (target 11/1)
    Draft Incremental Badging T&Cs (target 11/30)
    Draft recommendations for App-Store look-and-feel Web Page (stretch)

## Slide 27
Zowe Onboarding Squad
Improve Initial Onboarding Experience
  Better direct Onboarders to appropriate areas within the Zowe Community to ensure their first experience with Zowe is beneficial to them and effective in making them a part of the Community
    Complete Persona research / interviews (target 11/1)
    Present recommendations for UX and UI Website navigation improvements (target 11/30)
    Begin Website modifications [stretch] -- Revise Webpages to better direct Onboarders to appropriate areas based on their "persona" (stretch)

## Slide 28
Zowe Onboarding Squad
Extend OUTREACH Efforts
  Increase focus on OUTREACH efforts to Onboard more ISVs and Community members in general
    Draft a new Webpage to house Onboarding-centric collateral (Zowe intro videos etc.) (target 12/31)
    Research how we can deliver a "request for Demo" capability at the new Zowe.org webpage (#2) where Onboarders can request a "live" demo (target 11/30)
    Deliver 1 Onboarding-focused blog at Medium.com (target 12/31)
    Communicate with and present at (2) WW zMeetup (Communities) (target 12/31)

## Slide 29
Zowe Onboarding Squad
Manage Production of and Leverage Statistics to Help All Squads to Identify Zowe Interest, Experimentation, and Challenges
  Continue maturing statistics process and reporting
    Automate the monthly statistics report (target 12/31)
    Brainstorm & draft Zowe KPIs to help identify trends and influential activities (target 12/31)

## Slide 30
Dependencies
DOC Squad: will probably need to collaborate on Web Page modifications
UX Designers: welcome their input on web page design
CLI, API, Web UI, etc: Squad leads for their input on the "request for demo" deliverable

## Slide 31
Zowe Doc Squad Focus
Ashley Li

## Slide 32
Zowe Doc Squad
Doc delivery for enhancements in Zowe releases.
  Document Zowe Docker support.
  Document a project-based approach to configuring the CLI.
  Add instructions for installing CLI from npm via proxy.
  Document running CLI in Daemon mode.
  Add documentation for Swift Client SDK (in addition to the Python and Node SDKs).
  Document Node v14 support for CLI.
  Document x.509 client certificate support for API ML
  Document API ML as a standalone component
  Document AT-TLS aware Zowe API ML
  User guide to Zowe API ML Metrics dashboard
Personalize doc filtering
  Allow Zowe users to browse doc by selecting an area of interest or component, role, and skill level. #1257

## Slide 33
Zowe Doc Squad
Provide better contribution doc
  Enrich and improve contribution documentation and guidelines on the Zowe docs site to provide clear process, links to related education, examples, and demos where necessary.
Improve content experience
  CLI - More tips/examples about issuing commands. #487
  CLI - Document the plugin profile types #487
  Create a key concepts chapter to educate users the basic concepts in Zowe #1319
  Improve home page design #532
  Clearly separate manual from workflow approach for customization #1326
  Improve the API ML security doc to provide a coherent and consistent overview of the API ML security concepts and features #1427
Notes: Address a list of GitHub doc enhancement issues and user feedback to provide better content experience and help users work with Zowe.

## Slide 34
Zowe Doc Squad
Github wiki doc integration
  Migrate information being written on the wiki into the doc site. This consolidates scattered documentation in one central location and makes users access them more quickly, comfortably, and easily.
Data-driven content gap analysis
  Identify content gaps and improvement areas by analyzing metrics and user feedback for the docs site.

## Slide 35
Dependencies
All squads: collaborate on creating new feature content and improving content experience.
On-boarding squad: understand personas and resources.
Systems, web UI squad: potential build support and UI review.

## Slide 36
Zowe Squad Focus
xxx

## Slide 37
Title
TBD